# Quality Gates™ — Commercial Proposal | Voxtern Solutions Inc.

Proposal Number

VTX-Escape-002

Prepared for

Escape Trailer Industries Ltd.

Valid Until

April 30, 2026

Quality Gates™

Custom Development & Licensing Agreement — March 28, 2026

Prepared by

Voxtern Solutions Inc.

Prepared for

Escape Trailer Industries Ltd.

Partner Status

⭐ Early Adopter Partner

01

## Executive Summary

Voxtern Solutions Inc. ("Voxtern") is pleased to present this proposal for the development and deployment of Quality Gates™ — a digital quality inspection and control system — tailored specifically for Escape Trailer Industries Ltd. ("Escape Trailer").

Quality Gates™ replaces the existing paper-based quality inspection system currently in use at Escape Trailer with a modern, mobile-friendly digital platform. It enables real-time defect tracking, inspection workflows, rework management, and data-driven quality analytics.

As an Early Adopter Partner, Escape Trailer receives preferential pricing and direct influence on product development priorities.

02

## Product Overview

### What is Quality Gates™?

Quality Gates™ is a quality inspection and control platform designed for manufacturing environments. It enables organizations to:

- Digitize inspection checkpoints across production stations with standardized criteria

- Capture defects in real-time with photo/video documentation and categorization

- Track rework from identification through resolution with full accountability

- Manage punch lists for systematic issue tracking and closure

- Analyze quality trends with dashboards, Pareto charts, and station-level metrics

- Ensure compliance with documented inspection records and audit trails

### Key Features

| Feature | Description |
| --- | --- |
| Inspection Workflows | Station-based quality gates with configurable checklists |
| Defect Capture | Log defects with category, severity, location, and media attachments |
| Media Documentation | Photo and video capture directly from mobile device camera |
| Punch List Management | Track open issues through assignment, action, and closure |
| Rework Tracking | Monitor rework items from identification to sign-off |
| Dashboard & Analytics | Real-time quality metrics, defect trends, Pareto analysis |
| Role-Based Access Control | Admin, Inspector, and Supervisor roles with appropriate permissions |
| Mobile-First Design | Optimized for tablet and phone use on the production floor |
| Reporting & Export | Generate quality reports in PDF and Excel formats |
| Audit Trail | Complete history of all inspections, edits, and sign-offs |

### Current System vs. Quality Gates™

| Capability | Current (Paper) | Quality Gates™ |
| --- | --- | --- |
| Inspection records | ✗ Paper forms, filed manually | ✓ Digital, searchable, instant |
| Defect photos | ✗ Separate camera, manual filing | ✓ In-app capture, auto-linked |
| Rework tracking | ✗ Verbal/whiteboard | ✓ Systematic with accountability |
| Trend analysis | ✗ Manual counting | ✓ Automated dashboards |
| Multi-user access | ✗ One clipboard per station | ✓ 15+ concurrent inspectors |
| Data retrieval | ✗ Dig through paper files | ✓ Search by unit, date, defect type |
| Compliance & audit | ✗ Paper trail, risk of loss | ✓ Digital audit trail, backed up |

03

## Scope of Work

### Phase 1 — Core Development (Weeks 1–2)

| Deliverable | Description |
| --- | --- |
| Backend API | Node.js/Express server with database |
| User authentication | Secure login with role-based access (Admin, Inspector, Supervisor) |
| Inspection workflow engine | Configurable quality gates per production station |
| Defect logging | Defect entry with category, severity, location, and notes |
| Media capture | Photo upload and camera integration for defect documentation |
| Punch list | Issue tracking with assignment and status management |

### Phase 2 — Enhancement (Weeks 2–3)

| Deliverable | Description |
| --- | --- |
| Rework tracking | Full rework lifecycle — identify, assign, action, verify, close |
| Dashboard & analytics | Real-time quality metrics, defect Pareto, station performance |
| Reporting module | PDF and Excel report generation |
| Admin panel | User management, station configuration, checklist builder |
| Data export | Full data export in standard formats |
| Audit trail | Complete change and inspection history |

### Phase 3 — Deployment & Handover (Weeks 3–4)

| Deliverable | Description |
| --- | --- |
| Production deployment | Hosted on dedicated server, SSL secured |
| Station setup | Configuration of all quality gates and inspection checklists |
| User setup | Creation of all inspector and supervisor accounts |
| Training session | 1-hour virtual training for administrators and inspectors |
| Documentation | User guide, inspector quick-reference card, admin documentation |

04

## Pricing

⭐ As a valued Early Adopter Partner, Escape Trailer receives significant preferential pricing compared to standard market rates.

ONE-TIME

Development Fee

$6,990 CAD

Standard market rate: $18,000 CAD

61% Early Adopter discount

MONTHLY

License Fee

$150 CAD/mo

Up to 15 users included

+ $12 CAD/user/month additional

### Monthly License Includes

- Application hosting and maintenance

- Daily data backups

- Software updates and improvements

- Technical support (email, business hours)

- Up to 15 named users

05

## Payment Terms

| Milestone | Amount | When |
| --- | --- | --- |
| Project kickoff | $3,495 CAD (50%) | Upon agreement signing |
| Delivery & acceptance | $3,495 CAD (50%) | Upon production deployment |
| Monthly license | $150 CAD/month | Starting from deployment date |

All amounts in Canadian Dollars (CAD), plus applicable taxes. Invoices payable within 30 days of issue. Monthly license billed on the 1st of each month.

06

## Timeline

- Week 1

- Project kickoff, backend development, inspection workflow engine

- Week 2

- Frontend development, defect capture, media integration, punch list

- Week 3

- Rework tracking, dashboards, reporting, admin panel, testing

- Week 4

- Production deployment, station setup, training, handover

Estimated completion: 3–4 weeks from agreement signing.

07

## Terms & Conditions

#### 7.1 Intellectual Property

All software and source code remain the exclusive property of Voxtern Solutions Inc. Escape Trailer is granted a non-exclusive, non-transferable license for the duration of the active license agreement.

#### 7.2 Data Ownership & Privacy

All data entered by Escape Trailer remains their exclusive property. Voxtern will not access, share, or sell this data. Upon termination, a complete export is provided and data deleted within 30 days upon written request.

#### 7.3 Confidentiality

Both parties agree to maintain confidentiality of all proprietary information, including business data, employee information, quality records, pricing terms, and technical specifications.

#### 7.4 License Term & Termination

Minimum term of 12 months from deployment. After the minimum term, either party may terminate with 60 days written notice.

#### 7.5 Service Level

99% monthly uptime target. Support response within 24 business hours (non-critical) or 4 business hours (critical). Scheduled maintenance communicated 48+ hours in advance.

#### 7.6 Warranty

Software warranted to perform per agreed specifications for 90 days following deployment. Defects reported within warranty period resolved at no additional cost.

#### 7.7 Limitation of Liability

Total liability shall not exceed fees paid in the 12 months preceding any claim. Voxtern shall not be liable for indirect, incidental, or consequential damages.

#### 7.8 Modifications & Change Requests

Feature additions beyond agreed scope will be quoted separately. Minor adjustments and bug fixes are included in the monthly license.

08

## Acceptance

📅This proposal is valid until April 30, 2026. To proceed, please sign below and return a copy to Voxtern Solutions Inc.

#### For Escape Trailer Industries Ltd.

Name

Title

Signature

Date

#### For Voxtern Solutions Inc.

Name

Title

Signature

Date

Voxtern Solutions Inc.

info@voxtern.com

Quality Gates™ — Proposal VTX-Escape-002

March 28, 2026

This document is confidential and intended solely for Escape Trailer Industries Ltd. Distribution or reproduction without written consent from Voxtern Solutions Inc. is prohibited.